## Slide 1
Integration Roadmap
Avg. Velocity ~ 30 pts/sprint
STATUS:
Complete
In Progress
Planned
PHASE:
Analysis
Design+Build
Production milestone
Calendar 2026 · 2-wk sprints
MVP
JUNE
JULY
AUGUST
SEPTEMBER
Integration Data Source
MVP
—
S12
1–14 Jun
S13
15–28 Jun
S14
29 Jun–12 Jul
S15
13–26 Jul
S16
27 Jul–9 Aug
S17
10–23 Aug
S18
24 Aug–6 Sep
HIGH PRIORITY
MEDIUM PRIORITY
TODAY
1
AppD - Part 1
–
›
–
›
P
1
AppD - Part 2
–
›
–
›
P
1
AppD - Part 3
–
›
D
›
?
Design+Build
?
Go-live TBD
2
ICE (bi-directional)
–
›
–
›
P
3
CxO
–
›
–
›
P
4
ASR (Tactical)
A
›
D
›
P
5
SCOM
A
›
NA
›
NA–
Analysis
6
Truesight
A
›
NA
›
NA–
Analysis
7
BOW - Part 1
A
›
D
›
P
Analysis
Design+Build
7
BOW - Part 2
–
›
–
›
P
8
Splunk On Prem ITSI
A
›
D
›
P
Analysis
Design+Build
9
HOOP
A
›
D
›
P
Analysis
Design+Build
10
HELIOS - Part 1
A
›
D
›
P
Analysis
10
HELIOS - Part 2
A
›
D
›
P
Analysis
11
ADM (App demise · CxO)
–
›
D
›
P
Design+Build
12
GCIO 360
–
›
–
›
–
Awaiting prioritisation
Phase: 🔍 bar = Analysis · 🛠 bar = Design+Build · ◆ diamond = Production go-live milestone Colour = status: Blue Complete · Green In Progress · White Planned dotted arrow = waiting / dependency gap dashed red = today

## Slide 2
Integration Backlog
Lower-priority items · Priorities 13–18 · awaiting scheduling
6 items · scope only
INTEGRATION DATA SOURCE (Col A)
SCOPE (Col D)
P13
New ITSA Tool
ITSA pulling compliance data from BCM
P14
PDB (mainframes)
Growth forecast (under review)
P15
CMA (current cap mgmt tool)
Forecast growth %
P16
Athene (bi-directional)
Create Service view in Athene based on TCIs captured in BCM
P17
ASR (API)
API-based ASR integration (scope to be defined)
P18
Service Now (Significant change detection & Incidents · CxO)
BCM pulls Incident data
These items are tracked but not yet scheduled into a sprint. Scope shown as captured in the source register (Columns A & D).